Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82253 |
| Project Name | Deep Learning Fundus Image Analysis for Early Detection of Diabetic Retinopathy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | DR-USN-1 | As a system, I can collect retinal fundus images from publicly available medical datasets. | 2 | High | Team A |
| Sprint-1 | Data Collection | DR-USN-2 | As a system, I can organize fundus images into Normal and Diabetic Retinopathy classes. | 1 | High | Team A |
| Sprint-1 | Data Preprocessing | DR-USN-3 | As a system, I can resize and normalize fundus images for model training. | 3 | Medium | Team B |
| Sprint-1 | Data Preprocessing | DR-USN-4 | As a system, I can split the dataset into training and testing sets. | 2 | Medium | Team B |
| Sprint-2 | Model Building | DR-USN-5 | As a system, I can build a deep learning model using Xception transfer learning for DR detection. | 5 | High | Team C |
| Sprint-2 | Model Evaluation | DR-USN-6 | As a user, I can view the accuracy and loss of the trained model on test data. | 3 | High | Team C |
| Sprint-2 | Web Application | DR-USN-7 | As a user, I can upload fundus images through a Flask-based web interface. | 3 | Medium | Team D |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 4 Days | Feb 10 2026 | Feb 13 2026 | 8 | Sprint-1 |
| Sprint-2 | 16 | 5 Days | Feb 13 2026 | Feb 17 2026 | 16 | Sprint-2 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Total Story Points Completed: 8 + 16 = 24

Number of Sprints Completed: 2

Velocity = Total Story Points / Number of

Sprints = 24 / 2 = 12 Story Points per Sprint

✅ Average Velocity (Story Points per Day) = 24 / (5+5) = 2.4 Points per Day

Burndown chart: